**Weekly Report - 02**

**18/10/2021 – 24/10/2021**

Group ID: **Group 6**

Project Name: Sportifry

Prepared by: **Tran Kha Tri**

Team members:

19127597 - **Tran Kha Tri** *Project manager, Business Analyst*  
19127607 - **Tran Nguyen Trung** *Developer*   
19127426 - **Vu Duc Quang Huy** *Developer*  
19127491 - **Nguyen Trong Nhan** *Developer*

19127057 - **Tran Vinh Phat** *Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | contribute to create basic files | 24/10 | Trung, Nhan | 100% |
| 2 | complete Software dev plan | 24/10 | Phat, Tri | 90% |
| 3 | create basic code | 24/10 | Huy | 100% |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |

# Issues and impacts:

1. Missing music source
2. layout is not suitable

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | VisionDoc. - 1+2+4 | 29/10 | Tri |
| 2 | VisionDoc. - 3+5 | 29/10 | Phat |
| 3 | source code modified | 29/10 | Trung, Nhan, Huy |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |