**Weekly Report - 03**

**25/10/2021 – 31/10/2021**

Group ID: **Group 6**

Project Name: Sportifry

Prepared by: **Tran Kha Tri**

Team members:

19127597 - **Tran Kha Tri** *Project manager, Business Analyst*  
19127607 - **Tran Nguyen Trung** *Developer*   
19127426 - **Vu Duc Quang Huy** *Developer*  
19127491 - **Nguyen Trong Nhan** *Developer*

19127057 - **Tran Vinh Phat** *Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | an initial version of vis. doc | 29/10/2021 | Tri, Phat, Trung | 85% |
| 2 | modified initial layout | 29/10/2021 | Huy, Nhan, Trung | 100% |
| 3 | modified vis.doc | 29/10/2021 | all members | 100% |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

# Issues and impacts:

1. wep app’s features should meet the demands
2. following versions of vis. doc and software dev plan must be updated
3. new features added required another language

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | An updated ver of dev plan | 5/11 | Tri, Phat |
| 2 | An updated ver of vis doc | 5/11 | Tri, Phat |
| 3 | Use-case model constructed | 5/11 | Tri, Trung |
| 4 | New features’ preparation | 5/11 | Nhan, Trung, Huy |
| 5 |  |  |  |
|  |  |  |  |