**Weekly Report - 04**

**1/11/2021 – 7/11/2021**

Group ID: **Group 6**

Project Name: Sportifry

Prepared by: **Tran Kha Tri**

Team members:

19127597 - **Tran Kha Tri** *Project manager, Business Analyst*  
19127607 - **Tran Nguyen Trung** *Developer*   
19127426 - **Vu Duc Quang Huy** *Developer*  
19127491 - **Nguyen Trong Nhan** *Developer*

19127057 - **Tran Vinh Phat** *Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Updating Vision Document + Software Development Plan | 6/11 | Phat, Tri | 100% |
| 2 | Construct use-case model | 6/11 | All members | 100% |
| 3 | Web App components modified | 6/11 | Huy, Trung, Nhan | 60% |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |

# Issues and impacts:

Due to the construction of the use-case model, there has been a generation of many new components in the source code.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Use-case specification | 13/11 | Tri, Phat, Nhan, Huy |
| 2 | Add new components to source code | 13/11 | Trung, Nhan, Huy |
| 3 | Conduct modifications to the vision document and software development plan | 13/11 | Nhan, Tri, Phat |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |