**Weekly Report - 05**

**8/11/2021 – 13/11/2021**

Group ID: **Group 6**

Project Name: Sportifry

Prepared by: **Tran Kha Tri**

Team members:

19127597 - **Tran Kha Tri** *Project manager, Business Analyst*  
19127607 - **Tran Nguyen Trung** *Developer*   
19127426 - **Vu Duc Quang Huy** *Developer*  
19127491 - **Nguyen Trong Nhan** *Developer*

19127057 - **Tran Vinh Phat** *Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Use-case specification | 13/11 | Tri, Phat, Nhan, Huy | 85% |
| 2 | New components added to source code | 13/11 | Huy, Nhan, Trung | 100% |
| 3 | Some modifications to the vision document and software development plan | 13/11 | Nhan, Tri, Phat | 90% |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

# Issues and impacts:

A more detailed use-case specification is required.

Software Architecture required to specify the interaction between components.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Class diagram | 20/11 | All members |
| 2 | New information added to the use-case specification document | 20/11 | Tri, Phat |
| 3 | Software Architecture Goals and Constraints specified | 20/11 | All members |
| 4 |  |  |  |
|  |  |  |  |
|  |  |  |  |